## Slide 1
Confidential and Proprietary. Copyright (c) by Gotcha. All Rights Reserved

## Slide 2
Confidential and Proprietary. Copyright (c) by Gotcha. All Rights Reserved
Marathon Goals
G
Gotcha
7. Dealing with Google Maps API
2. Server full implementation to version alpha(without DB)
1. Implement communication between all components
3. First implementation of image processing algorithm
4. Update documentations
6. First implementation of admin & rider apps
5. Design full testing infrastructure

## Slide 3
Confidential and Proprietary. Copyright (c) by Gotcha. All Rights Reserved
Marathon Progress
G
Gotcha
  What next?
  Complete implementation of image processing algorithm
  Create Testing infrastructure for the image processing algorithm
  Complete implementation of communication between RP & server
  Complete initialization from configuration file
  Build prototype
Raspberry Pi
What have we done:
Set up emulator for Raspberry Pi including using of web camera
Implement the main method of the system – “start ride” – This method used all the main Raspberry Pi components (Alert, Camera , GPS..)
Build config file format
Implement skeleton of functions according the UML

## Slide 4
Confidential and Proprietary. Copyright (c) by Gotcha. All Rights Reserved
Marathon Progress
G
Gotcha
Server
  What have we done:
    Run the server on local host and managed to establish connection to the server
    Domain layer
    Service layer
    Implement configuration package
  What next?
    Dealing with Google Maps external service API
    Deploy server to cloud - Heroku
    Adding persistency support to the system
    Complete acceptance(15%) & unit tests (60%)
    Implement notifications (server -> client)

## Slide 5
Confidential and Proprietary. Copyright (c) by Gotcha. All Rights Reserved
Marathon Progress
G
Gotcha
Admin & Rider Applications
  What have we done:
    Create Rider & Admin react-native apps
    Open all windows of admin app
    Implement 6/10 windows in admin app
    Establish connection with the server
    Run the apps on IOS & Android using expo GO
  What next?
    Open & implement windows of rider app
    Publish apps to mobile stores
    Design & run manual user tests for the apps

## Slide 6
Confidential and Proprietary. Copyright (c) by Gotcha. All Rights Reserved
Marathon Progress
G
Gotcha
Documentation
  What have we done:
    Fixed ARD notes
    Complete ADD draft
  What next?
    Create final ADD version
    Complete testing segment in ADD
ADD draft